

**KANBAN METHODOLOGY**



Kanban is a well-known Lean workflow management methodology for designing, monitoring, and enhancing information work delivery offerings. It enables you to visualize your job, increase productivity, and continuously get better. Taiichi Ohno, an engineer at Toyota, introduced "just in time" manufacturing to its supply chain in the late 1940s. Originating in the manufacturing industry Major players in the software sector rapidly saw how Kanban could improve the delivery of goods and services at the start of the twenty-first century.


**Kanban Board:**



Teams may easily visualize and manage their operations using Kanban boards by using Card, columns, Swimlanes, and WIP Limits. Think of a whiteboard with vertical lanes for each column. Your process is represented by each lane, from "To Do" to "Doing" to "Done." The far-left lane usually contains work items that have not been started, and the far-right lane normally contains work items that have been finished. In a Kanban system, work always starts on the left side of the board and moves to the right. Kanban boards can help you visualize additional aspects of your workflow, such as process regulations (instructions for utilizing the board) and work-in-process (WIP) ceilings, in addition to the steps in your workflow.

Elements of a kanban board

A person called David Anderson divides the kanban board into five different components. These are Visual signals, columns, work-in-progress limits, a commitment point, and a delivery point.



1. **Visual Signals:** The kanban board is a visual card (stickies, tickets, or otherwise). Kanban team write their projects and work items onto cards, usually per person each card. For agile teams, each card could encapsulate into one user story. Once the board completed, this visual team helps team members and stock members quickly to understand what the team is working.
2. **Columns:** The column represents the specific activities that compose a "workflow" together. The card flows through a workflow until its completion. The workflow may be a simple as "To Do," "In Progress," "Complete," or much more complicated.
3. **Work in progress (WIP) Limits:** The work in progress limits are the maximum number of cards which can be in one column. This is at any given time. It gives the alert signal that you committed too much work.
4. **Commitment point:** Kanban teams also maintain a backlog for their board. This is where the customers and team member put ideas for projects that the team can pick up. The team members pick up plans when they are ready. The committed point is a movement where the design is picked up by the team, and work starts on the project.
5. **Delivery point:** It is the end point of a kanban team's workflow. Mostly the delivery point for every team is when the product and services are handed to the customer.

## ****Practices of Kanban****

Here are 5 important practices of kanban:

**1. Visualize Workflow**

Visualize your activity on a board with cards to represent user stories in your product inventory. Use different colours to illustrate the theme of your user stories.

For a basic Kanban board, tag one column “TO-DO” (to accomplish) and another “DONE” (finished). Label columns in-between “TO-DO” (to accomplish) and “DONE” (finished) to represent either the type of work or whoever undertakes it. Divide these columns into two and label “Doing” (Working) and “Done” (finished). Place the cards into columns according to their workflow status. This allows the whole team to view work in progress, work that has been accomplished, and work to be started next. As work gets done, shift your cards from left to right.

**Make sure, to keep your column labels simple and intuitive.**

#### **2. Limit work in Progress**

 The fundamental concept in using Kanban and visual boards is to have every piece of work move from one operation to the next in the most productive way. To bypass barriers and accumulation of work, managers have to set a work-in-progress limit. This limit should equal what can be reasonably performed.

Setting limits will assure that you find the top priority jobs that should be accomplished first and quickly alert everyone when the amount of jobs in one ‘column’ (or operation) exceeds the work in progress limit.

#### **3. Focus on Flow**

The Kanban board implemented in the first step gives a great tool to observe how work is switching from one operation to the next. This will identify barriers and allow managers to concentrate on interruptions in the normal flow.

**Always remember one thing; smooth flow= creating value.**

#### **4. Continuous Improvement**

Continuous improvement is the 4th principle of Kanban. This is a typical theme in most lean manufacturing processes. Unless you are working at maximum efficiency, you will need to continue improving. As you implement Kanban and lean manufacturing principles within your works, you will need to adjust to maintain this improvement.

**Remember one thing: even after applying Kanban, the work is never truly finished.**


#### **5. Take Feedback**

The most important entity for any business is the consumer, and implementing an effective feedback system is very important.

On the Kanban boards, a column can be made for feedback from either an external evaluator or the consumers themselves. In this way, the quality of the delivered work can be maintained constantly.

With the help of Kanban, you have feedback loops of different kinds, including:

* **Service delivery reports**
* **Policy reviews**
* **Operations reviews**
* **Risk evaluation meetings**
* **Daily stand up sessions**



<https://youtu.be/ea-TH3MixM8> - about KANBAN real time example